| Project Name | : | ALAS – AI-Based Smart Glasses |  |  |
| --- | --- | --- | --- | --- |
| Meeting No | : | 2 |  |  |
| Date | : | 17.10.2025 Friday | Time : 20:30 - 22:15 |  |
| Organizer | : | Assoc. Prof. Dr. Mahmut Nedim Alpdemir | Place : Online |  |
| Participants | : | Yasin YILDIRIM, Mehmet ALGUL, Ilayda YAKAR, Enes UNLU |  |  |

# Agenda

- Review of general project framework

- Discussion on system architecture and sub-modules

- Creation of shared GitHub repository

- Preparation of component and cost list

- Literature review plan

- User requirement collection approach

- Early prototype planning

- TÜBİTAK 2209-A application preparation

# POINTS DISCUSSED

- Revisited the main objectives and architecture of the ALAS smart-glasses system.

- Discussed potential subsystem separation (vision, navigation, TTS/STT, and hardware).

- Advisor was added to the project’s GitHub repository for continuous monitoring.

- Decided to prepare a bill of materials (BOM) with price estimations.

- Planned a literature review on similar assistive-technology projects.

- Mentioned conducting interviews with visually impaired individuals to collect real user requirements.

- Discussed starting to build small-scale prototype modules.

- Confirmed preparation of a TÜBİTAK support-program application.

# DECISIONS

- Maintain all documents and code under the shared GitHub repository.

- Decided that from this meeting onward, all meetings will be documented using this official meeting minutes template for consistency and traceability.

- Assign each subgroup (software / hardware) to prepare a short feasibility note for next meeting.

- Complete the initial cost list before next session.

- Begin long-term literature review to determine project details on more solid foundations.

- Initiate TÜBİTAK application draft by end of October.

# ACTIONS

| No | Topic | Explanation | Responsible | Planned date | Status* |
| --- | --- | --- | --- | --- | --- |
| 01 | GitHub Setup | Active use of the created GitHub repository to follow the project development process | Yasin | 18/10/2025 | O |
| 02 | Component List | Prepare hardware list with price | Ilayda & Enes & Mehmet | 24/10/2025 | O |
| 03 | Literature Review | A literature review should be conducted on projects with similar goals to analyze their methods and outcomes | All team members | Starting from 18/10/2025 | O |
| 04 | TÜBİTAK Application | The team should immediately begin drafting the TÜBİTAK 2209-A application | All team members | 25/10/2025 – 26/10/2025 | O |

* O: Open, C: Closed, D: Cancelled